# Project Requirements Document: Fraud & AML Detection Dashboard

## BI Analyst:

Jatin Sagwal

## Client/Sponsor:

Sarah Nguyen, VP of Financial Crime & Fraud Risk, Maple Ridge Financial Group (fictional Canadian bank used for this portfolio project)

## Purpose:

Fraud losses and regulatory expectations from FINTRAC are both rising, while Maple Ridge's current process treats fraud detection and AML investigation as two disconnected workflows: a rules engine flags individual transactions, and a separate manual process traces suspicious accounts. This project builds a single BI solution that scores transactions for anomalous/fraudulent behaviour and automatically maps flagged accounts into a transaction network, so analysts can catch structured, multi-account laundering rings earlier and file better-supported STRs. Investing in this now reduces fraud losses, cuts analyst time spent on low-value alerts, and strengthens the bank's audit position ahead of its next FINTRAC compliance examination.

## Key dependencies:

- Data Engineering: provisions the transaction data pipeline (batch or streaming) and account reference data.

- Data Science Team: builds and maintains the anomaly-scoring model and the network/community-detection logic.

- Compliance/AML Team: validates that detection logic and STR export fields align with current FINTRAC guidance.

- BI/Analytics (this project): designs and builds the dashboard layer, defines metrics, and owns delivery.

- Expected deliverables: a working dashboard (transaction-scoring view + network-investigation view), a documented data pipeline, a sample SAR-style investigation report, and a project write-up suitable for a portfolio/case-study presentation.

## Stakeholder requirements:

Prioritized as R = required, D = desired, N = nice to have, based on the Stakeholder Requirements Document.

| Requirement | Priority |
| --- | --- |
| Real-time / near-real-time transaction scoring for fraud likelihood | R |
| Automated account-network construction for flagged accounts | R |
| Community/cluster detection to surface structuring or layering rings | R |
| CAD $10,000 structuring-threshold logic built into detection rules | R |
| FINTRAC STR-aligned investigation export (fields matching Annex A) | R |
| Role-based dashboard views (Ops, Compliance, Data Science, Executive) | R |
| Audit trail of alert review actions | R |
| Drill-down from transaction → account → network graph | D |
| Model performance monitoring (precision/recall, score drift) view | D |
| Geographic view of flagged activity by Canadian province | D |
| Alerting/notification integration (e.g., email/Slack) for critical rings | N |
| Historical case-outcome feedback loop to retrain the model | N |

## Success criteria:

- Reduce the false-positive rate reaching human analyst review by at least 25% versus the current static rules engine, measured on a held-out evaluation set within the project timeline.

- Correctly identify at least 90% of synthetically injected structuring/layering rings in the test dataset (recall on known-labeled ring patterns).

- Enable an analyst to move from a flagged transaction to a full network view of the related accounts in 3 clicks or fewer.

- Produce at least one complete, FINTRAC-STR-formatted investigation write-up generated directly from dashboard output, reviewed for structural completeness against Annex A fields.

- Deliver a working dashboard, documented pipeline, and case-study write-up within the 6–8 week self-imposed project timeline.

## User journeys:

Current state: A fraud analyst reviews a queue of rule-triggered alerts one at a time, with no score ranking and no visibility into whether the flagged account is connected to other suspicious accounts. If a pattern is suspected, a separate AML analyst manually pulls each related account's history from the core banking system and builds the connections by hand in a spreadsheet — a process that can take days and often misses indirect (2–3 hop) connections.

Future state: A fraud analyst opens the dashboard and sees transactions ranked by anomaly score with risk tier and key flags visible at a glance. Selecting a flagged transaction shows the account's history and, if the account is part of a cluster, its full network graph with structuring/layering indicators already highlighted. The analyst exports the network view and supporting metrics directly into an STR-ready investigation summary, cutting investigation time from days to hours.

## Assumptions:

- Real Canadian bank transaction data is not obtainable for this portfolio project due to PIPEDA and Bank Act confidentiality restrictions; a synthetic transaction dataset (e.g., PaySim or IBM AMLSim) calibrated to CAD amounts and the FINTRAC $10,000 structuring threshold will stand in for production data.

- "Maple Ridge Financial Group" is a fictional bank created for this project; no real institution's name, logo, or proprietary data is used.

- The project is built and demonstrated as an individual portfolio piece, not a production deployment, so infrastructure choices favour clarity and reproducibility (e.g., NetworkX/Streamlit) over enterprise scale (e.g., Neo4j clusters, Kafka streaming).

- FINTRAC's current STR field structure and the CAD $10,000 threshold, as published at project start (2026), remain the reference standard used throughout.

## Compliance and privacy:

Because this is a portfolio project using synthetic data, no real personally identifiable information (PII) or real account data is processed, which sidesteps PIPEDA obligations directly — but the project is designed to demonstrate awareness of them. All synthetic account holders use clearly fictional names, and the write-up explicitly states the data is synthetic. The investigation-report format mirrors FINTRAC's real STR field structure so the project demonstrates regulatory-grade thinking without implying access to real regulated data.

## Accessibility:

- Use colour palettes that remain distinguishable for colour-blind users (avoid red/green as the only risk-tier signal; pair colour with icons or labels).

- Ensure all charts have descriptive titles and axis labels usable with a screen reader, and provide alt text for the network graph visualization.

- Maintain sufficient text/background contrast and legible font sizes across all dashboard views.

- Provide key metrics in an accompanying data table, not solely as a visual, so the same information is available non-visually.

## Roll-out plan:

Scope for v1: transaction anomaly scoring, account network construction, structuring/layering flagging, and the core dashboard views listed in the Strategy Document. Priorities and rough timeline for this self-paced project:

- Weeks 1–2: Acquire and adapt synthetic dataset to CAD/Canadian context; build feature set.

- Weeks 3–4: Build and validate the anomaly-scoring model (Isolation Forest / XGBoost).

- Weeks 5–6: Build the network layer (graph construction, community detection, structuring/layering rules).

- Weeks 7–8: Build the dashboard, write the sample STR-style investigation report, and finalize the portfolio write-up.

Out of scope for v1: real-time streaming ingestion, production authentication/access control, and integration with a live core banking system — noted as "future work" in the final write-up.