PROJECT REQUIREMENTS DOCUMENT

Canada NATO Defence Spending Gap Analysis

| Field | Detail |
| --- | --- |
| Document Owner | Business Analyst (Project Lead) |
| Related Document | Stakeholder Requirements Document v1.0 |
| Version | 1.0 |
| Status | Draft for Review |
| Date | August 2026 |

# 1. Executive Summary

This project delivers a Power BI-based analysis of Canada's defence spending relative to NATO's GDP-based spending targets. It quantifies Canada's historical trajectory (2014-2026), benchmarks it against NATO peer countries, and models the fiscal gap to the alliance's new 5% of GDP target by 2035. The output is a published dashboard and insights briefing intended to demonstrate applied business analysis capability on a live, public-interest policy topic.

# 2. Business Objective / Problem Statement

Canada met NATO's 2% of GDP defence spending target in FY2025-26 after roughly 35 years of underperformance, aided by a late-stage budget increase and revised accounting methodology. NATO has since raised the collective target to 5% of GDP (3.5% core + 1.5% dual-use infrastructure) by 2035. There is currently no single, accessible view that shows: (1) how Canada's spending growth compares to its NATO peers over time, (2) whether the 2% achievement reflects sustainable growth or a one-time adjustment, and (3) the size of the funding gap to the new target under different economic assumptions. This project addresses that gap.

# 3. Project Scope

## 3.1 In Scope

- Historical Canadian defence expenditure as % of GDP, 2014-2026 (NATO annual reports)

- Peer benchmarking against G7 and selected NATO member countries

- Gap analysis: current spend vs. 3.5% and 5% of GDP targets, to 2035

- Scenario/sensitivity modeling using PBO GDP growth assumptions (base, conservative, optimistic)

- Power BI dashboard with trend, benchmarking, and gap-forecast views

- Executive insights summary for a non-technical audience

## 3.2 Out of Scope

- Classified or non-public defence program details

- Procurement-level or program-level cost breakdowns (separate potential project)

- Real-time data refresh/automation (static, dated data pulls for this iteration)

- Currency/inflation modeling beyond published PBO/StatCan figures

# 4. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | System shall display Canada's defence spending as % of GDP by year, 2014-2026 | Must |
| FR-02 | System shall display Canada's spending in absolute CAD terms by year | Must |
| FR-03 | System shall benchmark Canada against selected NATO peer countries by year | Must |
| FR-04 | System shall calculate and display the $ and % gap between current spend and the 3.5%/5% targets | Must |
| FR-05 | System shall provide at least two forecast scenarios (conservative vs. base GDP growth) to 2035 | Should |
| FR-06 | System shall allow filtering by country and year range | Should |
| FR-07 | System shall include a narrative/insights panel summarizing key findings | Must |
| FR-08 | System shall cite data source and last-updated date on each visual page | Must |

# 5. Non-Functional Requirements

| ID | Requirement | Category |
| --- | --- | --- |
| NFR-01 | Dashboard must be interpretable by a non-technical viewer within 30 seconds of first view | Usability |
| NFR-02 | All figures must reconcile to cited public source data within published margins | Data Accuracy |
| NFR-03 | Dashboard must render correctly in Power BI Service for web sharing | Compatibility |
| NFR-04 | Color palette must remain legible for common color-vision deficiencies | Accessibility |
| NFR-05 | Data transformation steps must be documented and reproducible (Power Query) | Maintainability |

# 6. Data Requirements

| Data Element | Source | Granularity | Notes |
| --- | --- | --- | --- |
| Defence spend, % of GDP by country/year | NATO Annual Defence Expenditure Report | Country, Year | Primary benchmarking series |
| Defence spend, absolute (national currency/USD) | NATO Annual Defence Expenditure Report | Country, Year | Cross-check against % of GDP |
| Canada nominal GDP | Statistics Canada | Year (quarterly available) | Used to validate NATO's GDP denominator |
| GDP growth forecasts / fiscal scenarios | Parliamentary Budget Officer reports | Year, scenario | Basis for sensitivity analysis |
| Federal defence budget allocation | DND Departmental Plans / Public Accounts | Year, category | Supplementary context, not core scope |

# 7. Assumptions

- Published NATO and StatCan figures are accepted as authoritative for this analysis

- 2026 figures may be preliminary/estimated pending final-year reporting

- PBO growth scenarios are used as a reasonable proxy for forecast uncertainty, not a guarantee of accuracy

# 8. Constraints

- Public data only — no access to internal DND/Finance systems

- Single analyst resourcing; timeline scoped accordingly

- Power BI Desktop/Service used for all modeling and visualization

# 9. Success Criteria

| Criterion | Target |
| --- | --- |
| Data reconciliation accuracy | 100% match to cited public source totals |
| Dashboard clarity | Key insight understood by a test viewer within 30 seconds |
| Forecast defensibility | At least 2 scenarios with stated, sourced assumptions |
| Delivery | Published dashboard + insights summary + LinkedIn narrative |

# 10. High-Level Timeline

| Phase | Activities | Target Duration |
| --- | --- | --- |
| 1. Discovery & Requirements | Stakeholder, project, strategy documents (this set) | Week 1 |
| 2. Data Sourcing & Cleaning | Pull NATO/StatCan/PBO data, Power Query transformation | Week 2 |
| 3. Modeling | Gap analysis, scenario/sensitivity calculations | Week 2-3 |
| 4. Dashboard Build | Power BI report build and design pass | Week 3 |
| 5. Insights & Publish | Write findings, build LinkedIn narrative, publish | Week 4 |

# 11. Sign-off

This Project Requirements Document is baselined against the Stakeholder Requirements Document v1.0 and the accompanying Strategy Document v1.0. Any material scope changes should be logged and re-approved before implementation continues.