PROJECT STRATEGY DOCUMENT

Canada NATO Defence Spending Gap Analysis

| Field | Detail |
| --- | --- |
| Document Owner | Business Analyst (Project Lead) |
| Related Documents | Stakeholder Requirements v1.0, Project Requirements v1.0 |
| Version | 1.0 |
| Status | Draft for Review |
| Date | August 2026 |

# 1. Executive Summary

This strategy defines how the Canada NATO Defence Spending Gap Analysis will be executed, from data sourcing through to publication. It sets the strategic context, analytical approach, data and technology strategy, phased delivery roadmap, and risk management approach that will guide the project from requirements to a published Power BI dashboard and insights narrative.

# 2. Strategic Context

Canada achieved NATO's 2% of GDP defence spending target in FY2025-26 for the first time in roughly 35 years, driven by a late budget increase and revised accounting treatment. NATO has simultaneously raised its collective ambition to 5% of GDP by 2035 (3.5% core defence, 1.5% security-related infrastructure). This creates a live, high-visibility policy question: is Canada's progress structural or one-time, and what would closing the new, much larger gap actually require? This timing makes the topic well-suited to a portfolio project — it is current, verifiable against public data, and has genuine analytical depth beyond a single headline number.

# 3. Strategic Objectives

- Establish a credible, source-verifiable baseline of Canada's defence spending trajectory, 2014-2026

- Position Canada's performance in context against NATO peers, not in isolation

- Quantify the forward-looking fiscal gap to the 3.5%/5% targets under multiple economic scenarios

- Produce a dashboard and narrative that demonstrate end-to-end BA methodology: problem framing, requirements, data strategy, modeling, and communication

# 4. Analytical Approach

## 4.1 Trend Analysis

Year-over-year analysis of Canada's defence spending as % of GDP and in absolute terms (2014-2026), isolating the FY2025-26 step-change and testing whether growth in prior years was trending toward 2% independently of the late-stage increase.

## 4.2 Peer Benchmarking

Comparison against G7 and a representative set of NATO members (e.g., Poland, UK, Germany, US, Belgium, Portugal) to contextualize Canada's 'bottom-third' standing referenced in public reporting.

## 4.3 Gap & Scenario Modeling

Calculation of the annual $ and % gap between current spending and the 3.5% and 5% targets through 2035, run under at least two GDP growth assumptions (e.g., PBO base case vs. conservative case) to show sensitivity of the required spending increase to economic conditions.

# 5. Data Strategy

| Stage | Approach |
| --- | --- |
| Sourcing | Pull directly from NATO annual expenditure reports, StatCan GDP tables, and PBO fiscal reports — primary sources only, no secondary aggregators |
| Cleaning & Shaping | Power Query (Power BI) for structural transforms: unpivoting year columns, standardizing country names, type correction; Excel/Python pre-pass for any PDF-extracted tables |
| Validation | Cross-check totals against at least two independent public sources before use (e.g., NATO report vs. Canada.ca announcement) |
| Documentation | All Power Query steps retained and named descriptively so transformation logic is auditable |
| Governance | Every dashboard page cites source and as-of date; no figures without a traceable public source |

# 6. Technology Strategy

- Power BI Desktop for data modeling, DAX measures, and report build

- Power Query as the primary cleaning/shaping layer

- Power BI Service for publishing and shareable link generation (for LinkedIn/portfolio use)

- Excel/Python used only as a pre-processing step for messy source files (e.g., PDF tables), not as the system of record

# 7. Delivery Roadmap

| Phase | Focus | Key Output |
| --- | --- | --- |
| 1. Discovery | Stakeholder, project, and strategy definition | This document set |
| 2. Data Preparation | Source, clean, validate datasets | Clean, documented Power Query model |
| 3. Modeling | Gap analysis, scenario calculations, DAX measures | Validated data model |
| 4. Visualization | Dashboard build: trend, benchmark, gap/forecast views | Power BI report |
| 5. Narrative & Publish | Insights writeup, LinkedIn post, portfolio packaging | Published dashboard + post |

# 8. Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| 2026 data reported as preliminary/revised later | Medium | Medium | Clearly label estimated vs. final figures; revisit before publishing |
| Inconsistent country-level reporting methodology across NATO members | Medium | Medium | Rely on NATO's own standardized dataset rather than mixing national sources |
| Forecast assumptions seen as speculative | Medium | High | Use PBO-published scenarios only; present as range, not single-point prediction |
| Dashboard misread as political commentary | Low | High | Keep narrative factual and source-cited; avoid editorializing |

# 9. Success Metrics

| Metric | Target |
| --- | --- |
| Source reconciliation | 100% of figures traceable to a cited public source |
| Time-to-insight | Key finding graspable within 30 seconds of viewing dashboard |
| Delivery completeness | Dashboard + insights summary + LinkedIn narrative all published |
| External engagement | Qualitative: comments/engagement indicating the narrative and rigor landed with target audience |

# 10. Communication Strategy

Internal progress tracking follows the RACI and communication plan defined in the Stakeholder Requirements Document. External communication is limited to the final publication stage: a LinkedIn narrative that leads with the finding (not the process), supported by the published Power BI dashboard link and a short insights summary.