# Project Requirements Document: Supply Chain Control Tower

BI Analyst:

Jatin Sagwal

Client/Sponsor:

Maria Chen, VP of Supply Chain Operations, NorthPeak Outdoor Co. (fictional client persona)

## Purpose

This project delivers a Tableau-based Supply Chain Control Tower that gives NorthPeak leadership and operations teams a single, real-time view of delivery performance, inventory health, and supplier reliability — including exposure to active global chokepoint disruptions (Red Sea/Suez rerouting, the Strait of Hormuz closure since February 2026) and to NorthPeak's specific exposure as a Canadian importer/exporter (Port of Vancouver performance, Canada-US tariff volatility). Today these insights are scattered across spreadsheets and manual reporting, meaning disruptions are caught late, decisions are reactive, and cost/delay impact is never quantified. The company should invest in this project because early detection of at-risk shipments and inventory positions directly reduces expedited-freight costs, stockout-driven lost sales, and customer-service escalations — while giving leadership defensible, data-backed answers when the board asks ‘how exposed are we to the current shipping crisis, and to tariff changes at our own border?’

## Key dependencies

- BI Analyst ([Your Name]): data modeling, dashboard design and build in Tableau.

- Executive Sponsor (Maria Chen, VP Supply Chain): requirement approval, sign-off, and internal rollout advocacy.

- Logistics, Procurement, Warehouse, and Finance leads: source requirement input and validate outputs.

- Data sources: historical shipment/order data, inventory records, supplier performance data, and public chokepoint/freight-rate data (see Strategy Document for full source list).

- Tooling: Tableau Desktop/Public for build and publishing; spreadsheet/CSV data prep.

- Expected deliverables: a 5-page interactive Tableau dashboard, this requirements documentation set, and a written case-study summary for portfolio/LinkedIn publication.

## Stakeholder requirements

Requirements below are drawn from the Stakeholder Requirements Document and prioritized as R (required), D (desired), or N (nice to have).

| Requirement | Priority (R/D/N) |
| --- | --- |
| Unified dashboard consolidating shipment, inventory, and supplier data | R |
| On-time delivery KPI by carrier, lane, and origin region | R |
| Inventory days-of-supply and stockout-risk indicators by warehouse | R |
| Supplier scorecard (on-time %, lead-time variability, risk exposure) | R |
| Chokepoint disruption layer (Red Sea/Suez, Hormuz, Panama) with cost/delay impact | R |
| Exceptions/alerts view highlighting items needing immediate attention | D |
| Filterable by date range, region, carrier, and supplier | R |
| Weekly data refresh minimum (daily for shipment status) | D |
| Role-based views (executive summary vs. operational drill-down) | D |
| Scenario toggle simulating a chokepoint closure and exposed lanes/suppliers | N |
| Canada Trade Lane Spotlight page (Port of Vancouver performance, Canada-US tariff exposure) | R |

## Success criteria

- Specific/Measurable: Dashboard covers 100% of simulated shipment volume across all 4 warehouses and both sourcing regions within the first release.

- Specific/Measurable: On-time delivery, inventory days-of-supply, and supplier scorecard KPIs are visible and correctly calculated for at least 12 months of historical/simulated data.

- Achievable/Relevant: Chokepoint disruption layer correctly reflects at least 2 real disruption events (Red Sea rerouting, Strait of Hormuz closure) using public data as of the project build date.

- Time-bound: Full dashboard (all 5 pages) built, tested, and published within 4–6 weeks of project kickoff.

- Time-bound: Case-study write-up and LinkedIn publication completed within 1 week of dashboard completion.

- Specific/Measurable: Canada Trade Lane Spotlight page correctly reflects at least 12 months of Port of Vancouver performance data and current Canada-US tariff rates as of the project build date, sourced from Statistics Canada / Transport Canada / Port of Vancouver.

## User journeys

Current experience: A stakeholder who wants to know ‘are we at risk right now’ must check email updates from freight forwarders, open a separate warehouse inventory spreadsheet, and ask procurement informally about supplier issues — a process that can take hours and is often a day or more out of date, especially during active disruptions.

Future experience: The same stakeholder opens the Control Tower dashboard, sees an Executive Summary with color-coded KPIs and an Exceptions view listing exactly what needs attention today, and can drill into the specific shipment, supplier, or warehouse in under a minute — with disruption exposure (e.g., Hormuz closure impact on a specific lane) already quantified.

## Assumptions

- This is a self-directed portfolio project: NorthPeak Outdoor Co. and its stakeholders are a fictional persona created to give the project a realistic business framing.

- No live company ERP/TMS system exists, so transactional shipment, inventory, and supplier data will be synthesized or adapted from public datasets (see Strategy Document) to resemble a realistic mid-size retailer's data.

- Public chokepoint and freight-rate data (IMF PortWatch, Freightos, etc.) will be used as-is and clearly labeled as external/public data rather than proprietary company data.

- Dashboard will be built and published in Tableau Public, since Tableau Server/Cloud licensing is not available for this self-directed project.

- Data refresh will be simulated as a periodic manual extract refresh rather than a live production data feed.

## Compliance and privacy

- No real customer personally identifiable information (PII) will be used or displayed; any customer-level data will be synthetic.

- No real, proprietary supplier contract terms or pricing will be represented; supplier names/data will be fictional or anonymized.

- Public datasets will be used in accordance with their respective licenses (e.g., Kaggle dataset licenses, IMF PortWatch open data terms).

- Chokepoint/geopolitical disruption content will be presented factually and neutrally, sourced from reputable public organizations (IMF, UNCTAD, IEA), avoiding speculation presented as fact.

## Accessibility

- Use a colorblind-safe palette; do not rely on color alone to convey risk status (pair color with icons/labels, e.g., ‘At Risk’ text plus color).

- Maintain sufficient text/background contrast and legible font sizes (minimum 10pt equivalent) across all dashboard pages.

- Provide descriptive titles and tooltips on all charts so meaning is not dependent on visual pattern alone.

- Design layout to remain usable at common laptop resolutions and reasonably legible on tablet-sized screens.

Roll-out plan:

- Phase 1 (Weeks 1–2): Source and prepare datasets; build data model; validate KPI calculations.

- Phase 2 (Weeks 3–4): Build core dashboard pages (Executive Summary, Shipment Performance, Inventory Health, Supplier Scorecard).

- Phase 3 (Week 5): Build Chokepoint Disruption Impact page and Exceptions/Alerts view; incorporate stakeholder feedback.

- Phase 4 (Week 6): Final QA, accessibility review, publish to Tableau Public, and publish LinkedIn case-study write-up.